Mobile App Redesign Test Plan
for
CANARY

March 18, 2022
Approved By:

____________________________	___________________________
(Title)	(Title)

CURRENT DOCUMENT STATUS
Version Number
File Name
Delivery Date
Owner
Description

REVISION HISTORY
Revision	Version	Description of Change	Changed By	Effective Date

# 1. Introduction
## 1.1. General information
This document describes the methods and procedures that will be used by the Canary QA team during the mobile app redesign process. It is intended to be used as a guide for test work. It describes the procedure for the testing process. The test plan is intended for project managers, product developers, and quality control engineers.
The purpose of the test events is the correctness of the work of new functions and capabilities of the software product developed for modern Android and iOS devices.
## 1.2. Purpose
The purpose of application testing is to verify the correct operation of all the main functions of the device described in the technical specifications, as well as the convenience of their use by end users, that is, to evaluate the quality of the product.
- Identification of product non-compliance issues and tracking of identified issues.
- Reducing the risk of errors in the use of the product by end users.
The results of test execution will be sent to the customer as reports.
All found bugs will be tracked using the JIRA bug tracker.
# 2. Scope and Out of Scope of project
## 2.1. Scope of mobile application
Testing of mobile applications is in the scope of this test plan. The following components and functions would be tested:
1. Multi Factor Authentication - A security enhancement that allows users to validate their credentials via phone or email.
2. Geolocation - Ability to track user location allowing cameras to arm automatically when the user is away.
3. Two-Way Talk - Enables user to receive and transmit audio through the IP camera
4. Camera Orientation - Ability to change video orientation on their camera
## 2.2. Out of Scope
1. Password recovery
2. Play the video files
3. Changes to User profile data
4. Cameras physical characteristics: water resistant, guaranteed battery life
# 3. Work plan
The QA team plans to adhere to the following work plan:
1. Test plan preparation
2. Test plan approval
3. Testing and bugs reporting
4. Daily reports preparation
5. Final report preparation
# 4.Test Plan
## 4.1. Testing phase
Name	Description	Entry Criteria	Exit Criteria	Responsibility
4.1.1. Development of RTM	Development of the requirements trace matrix. The purpose of the development is to control the degree of coverage of requirements by test cases	Availability of requirements, specifications	The matrix is developed, all requirements are entered in the tableQA Tech Lead:	QA Tech Lead
4.1.2. / Test Case Development	Development of test cases, / covering all the requirements	Availability of requirements, RTM	All necessary set / test cases Written, / covering all requirements	QA Tech Lead
4.1.3. / Smoke Test	Execution of the minimum required set of tests / to verify that the Application is ready for further testing. / Smoke Test - carried out before the start of the testing process, as well as every time after fixing the detected defects	Start of the testing process	Smoke Test found no defects with high priority and high severity (P1, S1)	QA Engineer
4.1.4. / Functional Testing	Testing the functionality specified in the specification	Smoke Test found no defects with high priority and high severity (P1, S1)	No S1, S2, S3, P1, P2 defects in / tested functionality and no more than one S4, S 5, P3 defect is not fixed	QA Engineer
4.1.5. / Compatibility Testing	Mobile Compatibility tests various operating systems, (OS/Android) hardware and software requirements, and an application must meet these requirements in order to pass the testing phase	Smoke Test found no defects with high priority and high severity (P1, S1)	No S1, S2, S3, P1, P2 defects in / tested functionality and no more than one S4, S 5, P3 defect is not fixed	QA Engineer
4.1.6. / Usability Testing	Application Usability Testing	Functional testing completed. / (No S1, S2, S3, P1, P2 defects in tested functionality and no more than one S4, S 5, P3 defect is not fixed)	There are no S1, S2, S3, P1, P2 defects inherent in this type of testing and no more than one S4, S 5, P3 defect is not fixed	QA Engineer
4.1.7. / Stress Test	Testing Applications to determine and assessment of its resistance to stressful situations	Functional testing completed. (No S1, S2, S3, P1, P2 defects in the tested functional and no more than one S4, S 5, P3 is not fixed)	There are no S1, S2, S3, P1, P2 defects inherent in this type of testing and no more than one S4, S 5, P3 defect is not fixed	QA Engineer
4.1.8. / Test failure and recovery	Recovery Testing / operation of the Application after a power failure (switching off the mobile device when the battery is low, restarting the mobile device by the user)	Functional testing completed. (There are no S1, S2, S3, P1, P2 defects inherent in this type of testing)	There are no S1, S2, S3, P1, P2 defects inherent in this type of testing and no more than one S4, S 5, P3 defect is not fixed	QA Engineer
4.1.9. / Security Testing	Testing the security of using the Application (authentication)	Functional testing completed	There are no S1, S2, S3, P1, P2 defects inherent in this type of testing and no more than one S4, S 5, P3 defect is not fixed	QA Engineer
4.1.10. / Regression Testing	Regression Testing aims to test the changes made to the Application to confirm that the functionality works as before	Functional testing completed	Identified defects were eliminated, new ones were not found. / All the planned tests are performed. / There are no show-stopping errors. / All the errors of high priority and severity are fixed. / The test results are evaluated, discussed and approved	QA Engineer
4.1.11. / Acceptance Testing	It is carried out to make a decision on the transfer of the Application to the production	A set of test cases for checking the basic requirements of the customer has been completed	The application has been submitted for production	QA Engineer / QA Tech Lead

## Time Lines
Test phases	Start	End
4.1.1. Development of RTM	04.04.2022	06.4.2022
4.1.2. Test Case Development	06.04.2022	08.04.2022
4.1.3. Smoke Test	08.04.2022	08.04.2022
4.1.4. Functional Testing	08.04.2022	20.04.2022
4.1.5. Compatibility Testing	08.04.2022	20.04.2022
4.1.6. Usability Testing	21.04.2022	25.04.2022
4.1.7. Stress Test	26.04.2022	29.04.2022
4.1.8. Test failure and recovery	29.04.2022	03.05.2022
4.1.9. Security Testing	04.05.2022	06.05.2022
4.1.10. Regression Testing	06.04.2022	10.05.2022
4.1.11. Acceptance Testing	05.05.2022	10.05.2022

## 4.3. Bug Reports
Bug reports are created in order to provide the development team and the project managers with exhaustive information about the discovered defects. They must be helpful in determining causes of the errors and correcting them.
A defect is a discrepancy between the actual result of the Application's behavior and the expected result. The expected result is written in the Test Cases developed on the basis of the specification. When a defect is identified, the information is entered into the Bug Tracking System.
### 4.3.1.Defect Life Cycle

### 4.3.2. Priority
The priority indicates how important it is to fix the defect in terms of requirements and business processes.

№	Priority	Designation	Definition	Ratio S/P
1	High	P1	A defect must be corrected within 5 hours, as it / has a significant impact on the performance of the Application. Testing of the Application cannot be carried out until the defect is fixed.	Blocker / Critical
2	Medium	P2	A defect must be corrected within 24 hours. / The defect does not seriously affect the operation of the application, but requires a mandatory fix.	Major
3	Low	P3	A defect is not critical and does not require urgent fix. Fix occurs within 72 hours.	Minor / Trivial

### 4.3.3. Severity
Severity level describes the level of impact on the Application.

№	Severity	Designation	Definition	Examples
1	Blocker	S1	Critical defects are the failure of the complete software system or of a critical subsystem, and no work or testing can be carried out after the occurrence of the defect.	The app is not available to all customers.
2	Critical	S2	Solving the problem is necessary for further work with the key functions of the Application, but testing of key functions can be continued using other entry points.	A customer-facing service is down for a sub-set of customers.
3	Major	S3	A major bug that does not have a serious impact on the Application, but requires a mandatory fix.	A partial loss of functionality for a small sub-set of customers.
4	Minor	S4	A minor, poorly reproducible, barely noticeable bug that does not require a mandatory fix.	Slower-than-average load times.
5	Trivial	S5	Trivial bug that may not be fixed.	A logo is showing in the wrong place or partially obscuring the last letter in a headline.

### 4.3.4. SLA
№	Severity	Priority	Target Response Times
1	S1	Р1	5 hours
2	S2	Р1	5 hours
3	S3	Р2	24 hours
4	S4	P3	72 hours
5	S5	P3	72 hours

The information that is indicated in each Bug Report:

Property	Value
Test ID
Bug title	[Country] Device type - Area - issue descriptio
Frequency of the defect occurrence	Every Time / Hardly Ever / Occasionally / Once
Severity of the defect
Component	Content / Performance / Visual / Function / Crash
Steps to reproduce the error	Create a numbered list of steps so that someone else who tries to reproduce the issue can recreate it by following your instructions. Include all important details such as user you used to login, order of clicks in the interface. Write down anything that is a required step to trigger the bug, and try to reduce the instructions to the necessary steps only.
Expected Result
Actual Result
Error Message
Login Data
Exact Error
Country
Internet Connection	Wi-Fi / Mobile
Internet Provider
Attachments	For visual issues include at least a screenshot where the issue is clearly marked. / For functional issues include a video (in .mp4 format). / Log files

## 4.4. Responsibilities of Test Team Members
Project Manager:
● Managing the whole testing process.
● Providing all the needed resources for the testing activities.

QA Tech Lead:
● Managing the QA team from a technical perspective.
● Analyzing the tasks and distributing them between team members.
● Communicating with the Product team and discussing all issues, providing recommendations before an update or release.
● Experience in participation of different SDLC models like Agile, Scrum, Kanban
● Creating test documentation, including test cases, test plans, etc.
● Proposing best practices and tools for a project.

QA Engineer:
● QA process / logging found errors into the approved bug tracking system.

## 4.5. Test Meet Matrix
Name	Target	Periodicity
Usability testing	Discussion with the Product Manager of preliminary test results, as well as providing reports at his discretion.	2 times per project
Security testing	Discussion with the Product Manager of preliminary test results, as well as providing reports at his discretion.	2 times per project
Acceptance testing	Presentation of the test result to the Product Manager.	2 times per project

# 6. Features to be tested
- Multi Factor Authentication - A security enhancement that allows users to validate their credentials via phone or email.
- Geolocation - Ability to track user location allowing cameras to arm automatically when the user is away.
- Two-Way Talk - Enables user to receive and transmit audio through the IP camera
- Camera Orientation - Ability to change video orientation on their camera
# 7. Resources
## 7.1. Tools
The following tools will be used for this project:

Name of process	Tool
Defect Tracking	JIRA
Test Cases	Testrail
Screenshots / Video capture	Mobile Devices Tools
Geolocation Testing	GeoJSON

## 7.2. The list of the devices

Name of the device	OS
OS iPhone	iOS 12 and higher
OS Android	Android 5 and higher

# 8. The criteria of quality
The product should operate in accordance with the requirements and the functional specification (if present). The product should not contain critical and blocking defects in the final version of the project.
# 9. Testing Process Risks
The next issues may influence testing works:
● changes and modifications of the software product that were not planned and discussed with the test team beforehand;
● changes in the software requirements that were not discussed with the test team beforehand;
● delays in correcting/fixing errors;
● delays in delivering new builds to the test team.

# 10. Test Team Expectations
The test team must be provided with valid, updated documents during the whole testing process. All the required equipment, instruments, devices and software must be acquired and prepared before the beginning of the testing process.
All show-stopping errors must be corrected as soon as possible.
Release notes should be added to each software release to the test team. The note must explain which elements, functions and features were added to the program and how these additions affect the software.
The developers should correct all the errors in the software modules before releasing a new version.
# 11. Deliverables

- Test Plan
- Traceability matrix
- Test Cases
- Final Test Report